Smart Parking System:

Phase 1(13/04/26): Requirement Gathering till (16/04/26)

Features:

🔹 1. Parking Lot Setup

- Create parking lot

- Add floors

- Add slots (CAR / BIKE)

🔹 2. Auto Slot Allocation

- User enters vehicle

- System assigns best slot

- Returns:

Slot: F1-A3

🔹 3. Entry System

- Generate ticket

- Store:

  - vehicle number

  - slot

  - entry time

🔹 4. Exit System

- Calculate duration

- Apply pricing

- Free slot

🔹 5. Dynamic Pricing

Example:

- First 2 hours → ₹20/hr

- After → ₹40/hr

🔹 6. Slot Availability API

GET /slots?floor=1&type=CAR

👉 Shows available slots (for optional manual selection)

🚀 Advanced Features (ADD AFTER MVP)

🔥 7. Manual Slot Selection

- User chooses slot

- Handle race condition

🔥 8. Multi-Floor Support

- Floors → slots → allocation priority

🔥 9. Concurrency Handling (VERY IMPORTANT)

- Prevent double booking

- Use DB locking

🔥 10. Caching

Use Redis

- Store available slots

- Faster allocation

🔥 11. Admin Dashboard (optional)

- View occupancy

- Revenue stats

🧠 2. Tech Stack (FINAL)

🔹 Backend

- Spring Boot

- Spring Data JPA

- Hibernate

🔹 Database

- MySQL (start with this)

🔹 Optional (Upgrade)

- Redis

- Docker

🔹 Testing / Tools

- Postman

- Lombok

🏗️ 3. Project Structure

controller/
service/
repository/
entity/
dto/
strategy/
config/

🧩 4. Database Design (FINAL)

🔹 ParkingLot

- id

- name

🔹 Floor

- id

- floorNumber

- parkingLotId

🔹 Slot

- id

- slotNumber (F1-A1)

- type (CAR/BIKE)

- isAvailable

- floorId

🔹 Vehicle

- id

- number

- type

🔹 Ticket

- id

- vehicleId

- slotId

- entryTime

- exitTime

- price

🔹 Payment

- id

- ticketId

- amount

- status

⚙️ 5. APIs You Will Build

🔹 Setup APIs

POST /parking-lot
POST /floor
POST /slot

🔹 Parking APIs

POST /park        → auto allocation
POST /exit        → checkout

🔹 Optional APIs

GET /slots        → available slots
POST /book-slot   → manual selection

🚀 6. Step-by-Step Roadmap (FOLLOW THIS)

🟢 WEEK 1 — Foundation

👉 Start HERE (don’t jump ahead)

Step 1:

- Create Spring Boot project

Step 2:

- Create entities

- Setup DB connection

Step 3:

- Create basic CRUD APIs

  - add floor

  - add slots

🟢 WEEK 2 — Core Logic

Step 4:

- Implement slot allocation logic

Step 5:

- Build /park API

Step 6:

- Build /exit API

Step 7:

- Add pricing logic

🔥 WEEK 3 — Advanced

Step 8:

- Add multi-floor logic

Step 9:

- Add Strategy Pattern

  - pricing

  - allocation

Step 10:

- Add concurrency handling

🚀 WEEK 4 — Polish

Step 11:

- Add Redis caching

Step 12:

- Handle edge cases

  - no slots

  - expired tickets

Step 13:

- Write README (VERY IMPORTANT)

Phase 1: make admin panel

- Create Parking Lot

- Add Floors

- Create Slots

- View counts (total / available)

Phase 2: make use panel

- Park vehicle

- Allocate slot automaticallys

- Generate ticket

- Unpark vehicle

Why Dynamic Allocation is needed?

🔥 Reason 1: Speed

Imagine:

- 100 cars entering

- Everyone choosing slots manually

👉 Chaos 😅

🔥 Reason 2: Optimization

System can:

- Fill lower floors first

- Balance load

- Reduce walking distance

🔥 Reason 3: Real-world systems

Most malls/airports:

- Give ticket → assign slot/zone

- Or show “slots available” per floor

Which Model Should YOU Build?

👉 Best answer: Support BOTH (this is 🔥🔥)

🔹 Mode 1: Auto Allocation (default)

POST /park

System assigns:

F1-A3

🔹 Mode 2: User Selection (advanced feature)

GET /slots?floor=1&type=CAR

Returns:

[
  "F1-A1",
  "F1-A2",
  "F1-A5"
]

User picks → confirm booking

🧠 4. Design Difference (Important)

🔹 Auto Allocation

Service decides:

findBestAvailableSlot()

🔹 Manual Selection

User decides:

bookSlot(slotId)

👉 Now YOU must handle:

🔥 Concurrency problem

2 users selecting same slot

⚡ 5. This is Where Your Project Becomes ELITE

If you implement manual selection, you can talk about:

🔥 Race Condition

Problem:

User A selects A1  
User B selects A1

🔧 Solution

- DB locking (@Transactional)

- Optimistic locking (version field)

Level up changes:

What you already have

- CRUD + parking/unparking ✅

- Slot grid UI ✅

- Validation + ticket flow ✅

👉 Now you move from CRUD app → SYSTEM DESIGN project

🚀 High-impact features (prioritized)

🔥 1. Smart Slot Allocation (ALGORITHM) — MUST DO

This is the biggest upgrade.

Right now:

First available slot ❌

✅ Upgrade to:

Option A: Nearest slot

- Prefer lower floor

- Prefer smallest slot number

Sort by:
floor ↑ → slotNum ↑

Option B: Type + priority

TRUCK → dedicated slots only
CAR → car slots first → fallback bigger slots
BIKE → bike slots first

🔥 Backend logic idea

findAvailableSlots(floorId, type)
→ sort
→ pick best

👉 This becomes:

“Optimized parking allocation system”

Interview gold.

🔥 2. Click Slot → Park (UI Upgrade) — MUST DO

Right now:

User fills form ❌

✅ Upgrade:

Click slot → auto-fill → park

UX:

- Click GREEN slot → open modal

- Auto-fill:

  - floorId

  - slotType

- Enter vehicle number → park

👉 This removes friction completely.

🔥 3. Multi-floor View (already partially done)

Upgrade UI:

Tabs:
[ Floor 1 ] [ Floor 2 ] [ Floor 3 ]

OR:

Dropdown → changes grid

👉 Add stats:

Available / Total per floor

🔥 4. Reservation (Advance Booking) — VERY STRONG FEATURE

This separates you from basic projects.

Flow:

User selects:
- vehicle type
- floor
- entry time
- duration

System:
- blocks slot
- marks as RESERVED

DB change:

enum SlotStatus {
  AVAILABLE,
  OCCUPIED,
  RESERVED
}

Logic:

Current time < booking time → reserved
At time → becomes active

👉 This is real-world system thinking.

🔥 5. QR Code Ticket — HIGH IMPACT UI

Add:

npm install qrcode.react

Show on ticket:

<QRCode value={ticket.ticketNumber} />

Use:

- Scan to unpark

- No manual ticket entry

👉 Looks VERY impressive.

🔥 6. Queue System (only if full) — ADVANCED

Flow:

If no slots:
→ add vehicle to queue
→ notify when slot free

Simple version:

Queue<Vehicle>

Better:

FIFO + type-based queue

👉 This is optional but powerful.

🔥 7. Real-time Updates (WebSocket) — NEXT LEVEL

Problem now:

User A parks → User B doesn’t see update ❌

Solution:

- Use WebSocket

- Push updates when slot changes

👉 This is top-tier feature

🔥 8. Analytics Dashboard (Admin)

Show:

- total revenue

- occupancy %

- peak hours

- slots used per type

👉 Easy to add, big impact.

🎯 What “search nearby parking” actually needs

At minimum:

User location (lat, lng)
Parking lot location (lat, lng)
Distance calculation
Sorting

🔥 1. Data model change (DO THIS NOW)

Add location to your ParkingLot entity:

private double latitude;
private double longitude;

👉 Without this, future search is impossible.

🔥 2. Distance calculation (core concept)

You’ll use:

👉 Haversine Formula

It calculates distance between 2 coordinates.

🧠 Concept:

User (lat1, lon1)
Parking (lat2, lon2)

→ distance (km)

🔥 Backend idea

List<ParkingLot> findNearby(double userLat, double userLng)

Then:

calculate distance → sort → return nearest

🚀 3. Two implementation approaches

✅ OPTION A (Simple - good for your project)

- Fetch all parking lots

- Calculate distance in Java

- Sort

👉 Easy, interview-friendly

⚡ OPTION B (Advanced - production)

Use DB:

ORDER BY distance

Or:

- PostGIS (PostgreSQL)

- MongoDB geospatial

👉 Overkill for now

🔥 4. Getting user location (frontend)

Use browser API:

navigator.geolocation.getCurrentPosition(
  (pos) => {
    const { latitude, longitude } = pos.coords;
  }
);

⚠️ Reality check

User must allow location:

"Allow location access?" → Yes

🔥 5. UI idea

[ Find Nearby Parking ]

→ shows:
Parking A (0.5 km)
Parking B (1.2 km)
Parking C (2.0 km)

🔥 6. Combine with your system

Then:

Select parking lot
→ show floors
→ show slots
→ park